## Slide 1: CSE 470 – V Model
BRAC University

## Slide 2
Small Accounting Project
Team Lead

## Slide 3
Customer asked to emphasize on proper testing of the accounting software…..!!!
Requirement is Rigid.

## Slide 4: V-Model
Its another sequential software development process model. Its also known as an extension of waterfall model, due to providing earlier and detailed software testing.

## Slide 5
Requirement Analysis
Architecture Design
Component/Module Design
Code Generation
Unit Testing
Integration Testing
System Testing
Acceptance Testing
Unit Test Design
Integration
Test Design
System
Test Design
Acceptance
Test Design

## Slide 6: Verification and Validation
Verification
Validation
Suppose, you have received a request for developing a android app. In this regard, you meet the customers, collected requirements, documented the requirements, created designs to built it and finally coded it as per the design. That means you are trying to follow all standard ways to develop the app rightly.
Building the product in the right way is called “Verification”.
After completion of the app coding, we sent it to testing phase. Various tests are performed to ensure whether the app meets the customer requirements. That is you try to check whether the right app is developed.
Building the right product is called “Validation”.

## Slide 7
Changes are not welcomed
Software developed at end of all phases, so no dummy prototypes can be found
If any test fails, then test document and code both needs to be updated
Along with waterfall advantages, it emphasizes planning for verification and validation (V&V) of the product from the very beginning of requirement collection.
Test activities planned before testing
Saves time over waterfall, higher chance of success because of testing each of the phases individually.