## Slide 1: Agile Software Development
CSE 470 : Software Engineering

## Slide 2: Topics
Agile Software Development
Agile manifesto
Agile Characteristics
Existing Agile Methods
  Extreme Programming
  Agile Unified Process
  Scrum

## Slide 3: Agile Software Development (cont.)
Dissatisfaction with the overheads involved in software design methods of the 1980s and 1990s led to the creation of agile methods. These methods:
  Focus on the code rather than the design
  Are based on an iterative approach to software development
  Are intended to deliver working software quickly and evolve quickly to meet changing requirements.
The aim of agile methods is to reduce overheads in the software process (e.g. by limiting documentation) and to be able to respond quickly to changing requirements without excessive rework.

## Slide 4: Agile Software Development (cont.)
Agile software development is a conceptual framework for software engineering that promotes development iterations throughout the life-cycle of the project.
Software developed during one unit of time is referred to as an iteration, which may last from one to four weeks.
Agile methods also emphasize working software as the primary measure of progress

## Slide 5: Plan-driven and agile specification

## Slide 6: Agile Software Development (cont.)
Characteristics of Agile Software Development
-- Light Weighted methodology
-- Small to medium sized teams
-- vague and/or changing requirements
-- vague and/or changing techniques
-- Simple design
-- Minimal system into production

## Slide 7: Agile manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools Working software over comprehensive documentation Customer collaboration over contract negotiation Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 8: Agile Characteristics
Modularity
Iterative
Time-bound
Incremental
Convergent
People-oriented
Collaborative

## Slide 9: Existing Agile Methods
Extreme Programming (“XP”)
Agile Unified Process
Scrum

## Slide 10: Extreme Programming
Perhaps the best-known and most widely used agile method.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.

## Slide 11: Extreme Programming

## Slide 12: Extreme Programming Project

## Slide 13: Extreme Programming Project
CRC - class-responsibility collaborator

## Slide 14: XP Principle or Practice

## Slide 15: Agile Unified Process
Agile Unified Process (AUP) is a simplified version of the Rational Unified Process (RUP).
Phases of AUP
Inception (scope of the project)
Elaboration (basic architecture design)
Construction (implementation)
Transition (final product release)
Notes: The initial step in the AUP is the model workflow which begins with the Inception phase. Here project scope, risks, costs and schedule, and project feasibility are defined, including the preparation for the project environment.
The requirement's phase includes identifying the stakeholders, understanding the user's problem, establishing a basis of estimation, and defining the user interface for the system. Although these activities occur during the Inception and Elaboration phases, they can continue through other phases to improve the unfolding design.
During the construction phase, user stories are implemented and iteratively reworked to reflect the expanding understanding of the problem domain as the project progresses

## Slide 16: Disciplines of AUP
Business Modelling (requirements and design)
Implementation
Test
Deployment
Configuration and Change Management
Project Management
Environment

## Slide 17: Scrum
It is an Agile S/W development method for project management
Characteristics:
Prioritized work is done
Completion of backlog items
Progress is explained
Agile Software Development

## Slide 18: Scrum Framework
Product owner
Scrum Master
Team
Roles
Sprint planning
Sprint review and Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 19: Scrum Framework (cont.)

## Slide 20: Scrum Roles
  Product Owner
    Possibly a Product Manager or Project Sponsor
    Decides features, release date, prioritization, $$$
  Scrum Master
    Typically a Project Manager or Team Leader
    Responsible for enacting Scrum values and practices
    Remove impediments / politics, keeps everyone productive
  Project Team
    5-10 members; Teams are self-organizing
    Cross-functional: QA, Programmers, UI Designers, etc.
    Membership should change only between sprints

## Slide 21: Sprint Planning Mtg.
Sprint planning meeting
Sprint prioritization
Analyze/evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 22: Daily Scrum Meeting
Parameters
  Daily, ~15 minutes, Stand-up
  Anyone late pays a $1 fee
Not for problem solving
  Whole world is invited
  Only team members, Scrum Master, product owner, can talk
  Helps avoid other unnecessary meetings
Three questions answered by each team member:
  What did you do yesterday?
  What will you do today?
  What obstacles are in your way?
Notes: 22

## Slide 23: Scrum's Artifacts
Scrum has remarkably few artifacts
  Product Backlog
  Sprint Backlog
  Burndown Charts
Can be managed using just an Excel spreadsheet
  More advanced / complicated tools exist:
    Expensive
    Web-based – no good for Scrum Master/project manager who travels
    Still under development

## Slide 24: Product Backlog
The requirements
A list of all desired work on project
Ideally expressed as a list of user stories along with "story points", such that each item has value to users or customers of the product
Prioritized by the product owner
Reprioritized at start of each sprint
This is the product backlog

## Slide 25: User Stories
Instead of Use Cases, Agile project owners do "user stories"
  Who (user role) – Is this a customer, employee, admin, etc.?
  What (goal) – What functionality must be achieved/developed?
  Why (reason) – Why does user want to accomplish this goal?
As a [user role], I want to [goal], so I can [reason].
Example:
  "As a user, I want to log in, so I can access subscriber content."
story points: Rating of effort needed to implement this story
  common scales: 1-10, shirt sizes (XS, S, M, L, XL), etc.

## Slide 26: Sample Product Backlog
Backlog item | Estimate
Allow a guest to make a reservation | 3 (story points)
As a guest, I want to cancel a reservation. | 5
As a guest, I want to change the dates of a reservation. | 3
As a hotel employee, I can run RevPAR reports (revenue-per-available-room) | 8
Improve exception handling | 8
... | 30
... | 50
Notes: 26

## Slide 27: Sprint Backlog
Individuals sign up for work of their own choosing
  Work is never assigned
Estimated work remaining is updated daily
Any team member can add, delete change sprint backlog
Work for the sprint emerges
If work is unclear, define a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known

## Slide 28: Sample Sprint backlog
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Write the Foo class
Mon
8
16
8
12
8
Tue
4
12
16
8
Wed
Thu
4
11
8
4
Fri
8
8
Add error logging
8
10
16
8
8
Notes: 28

## Slide 29: Sprint Burndown Chart
A display of what work has been completed and what is left to complete
  one for each developer or work item
  updated every day
  (make best guess about hours/points completed each day)
variation: Release burndown chart
  shows overall progress
  updated at end of each sprint

## Slide 30: Sprint Burndown Chart

## Slide 31: The Sprint Review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world

## Slide 32: Credits, References
  Mike Cohn, Mountain Goat Software www.mountaingoatsoftware.com
  Scrum and The Enterprise by Ken Schwaber
  Succeeding with Agile by Mike Cohn
  Agile Software Development Ecosystems by Jim Highsmith
  Agile Software Development with Scrum by K. Schwaber and M. Beedle
  User Stories Applied for Agile Software Development by Mike Cohn
  www.agilescrum.com/
  www.objectmentor.com
  jeffsutherland.com/
  www.controlchaos.com/scrumwp.htm
  agilealliance.com/articles/articles/InventingScrum.pdf